Log: 3

Meeting No:	07

Date:	2025/11/24					                   Last Visit Date: 2025/11/17

###### Start Time:	8:30 AM					                Finish Time: 9:10 AM

Items Discussed:

- Identify and document the top 5 key pages from each researched software.

- Analyse and summarize their detailed UI patterns:

  - Pagination style, Navigation flow, and View Layout

  - Button styles, Colour palette consistency, and Visual hierarchy

- Prepare a comparative feature table across all five applications.

- Begin drafting HeartWay’s initial wireframes based on gathered insights.

- Refine Research colour palette and button system for design consistency.

Achievements:

- Completed documentation of the top 5 pages for each researched software.

- Analysed pagination, navigation hierarchy, colour palettes, and UI consistency.

- Created a structured feature comparison table for all five systems.

- early drafts of HeartWay wireframes (home, login, dashboard).

- Refined primary and secondary colour palette and button UI guidelines.

Problems (if any):

- Some UI behaviours required manual inspection due to lack of demo access.

- Differences in design styles made standardization slightly time-consuming.

- Uncertainty in selecting final wireframe layout for HeartWay’s minimalist design.

Tasks for Next Meeting:

- Research backend journals focusing on:

  - Financial attributes needed in the system

  - Business, marketing, and legal reasons for using these attributes

- Analyze actors for the use-case diagram:

  - Admin, Seller, Buyer, Delivery Partner, Finance Team, Support Team, Guest User

- Identify different user roles required in the platform.

...................		                				                           .....................

Prasun Paudel					                               MR. Sandip Dhakal

1st Supervisor