Logbook: 1

Meeting No:	03

Date:	2025/12/07						   	 Last Visit Date:

Start Time: 10:15 PM						Finish Time: 10:45 PM

Items discussed:

- Reviewed the overall progress made with the first supervisor’s guidance.

- Presented all four previous logbooks for verification, including research work, UI/UX analysis, button design study, wireframe made from 5 similar project, journal findings, ERD preparation steps, entity listing, and use case modelling progress.

- Confirmed the project is moving in the correct direction and acknowledged the consistency of documentation.

- Provided feedback on refining upcoming deliverables (SRS, Use Case Modelling, and ERD).

Achievements:

- Presented all completed work from Logbook 1 to 4, including UI/UX research, wireframe, journal analysis, entity listing, and use case preparation.

- Showed the refined ERD-related attributes collected from multiple journals.

- Demonstrated the overall progress of the project setup (GitHub, folder structure, Trello, and research tasks).

- Supervisor confirmed that the work completed so far is accurate and on the right track.

Problems (if any).

Tasks for Next Meeting:

- Develop a complete Software Requirements Specification (SRS), outlining all functional behaviours and essential non-functional expectations of the system.

- Prepare a detailed Use Case Model, including use case descriptions, actor definitions, and interaction mapping for all system roles.

- Construct the final ERD, ensuring accurate relationships, data attributes, and structural completeness to support future database development.

...................		                				  ….....................

Prasun Paudel						    	Mr Nischal Bhandari

(2nd Supervisors)