Log: 5

Meeting No:	14

Date:	2025/12/15					                   Last Visit Date: 2025/12/08

###### Start Time:	8:00 AM					                Finish Time: 8:30 AM

Items discussed:

- Prepare the SRS (Software Requirement Specification) document, including functional and non-functional requirements.

- Work on the Use Case description and diagram for the system, covering all identified actors and system interactions.

- Design the ERD (Entity Relationship Diagram) with complete entities, attributes and relationship for the project.

Achievements:

- Successfully completed the SRS document, outlining all functional requirements and non-functional requirements.

- Created comprehensive Use Case diagrams and descriptions for all three user roles, detailing system interactions and workflows.

- Finalized the ERD with properly defined entities, attributes, primary keys, foreign keys, and cardinality relationships ensuring database normalization.

Problems (if any).

Tasks for Next Meeting:

- Create Context Diagram (DFD Level 0) and detailed DFD Level 1 showing system processes, data flows, and external entities.

- Design Sequence Diagrams showing object interactions over time for key use cases covering all user roles.

- Create Collaboration Diagrams illustrating structural organization and message passing between objects.

- Develop UI/UX prototypes for main system interfaces.

- Update WBS and Gantt chart from proposal reflecting current progress.

- Complete remanning documentation and task as per interim report guidelines.

...................		                				                           .....................

Prasun Paudel					                               MR. Sandip Dhakal

1st Supervisor